CEIRIOG UCAHF COMMUNITY COUNCIL

‘PRIDE in PLACE’

COMMUNITY ENGAGEMENT EVENT

TUESDAY 31ST MARCH 2026

LLANARMON D.C

ATTENDANCE:

17 Members of the public.

5   Community Councillors.

6   Apologies from members of the public.

PUBLICISING THE EVENT

The event was advertised in the following ways:

Ceiriog Uchaf Community Council (C.U.C.C) Website 03/03/2026.

Ceiriog Community Facebook-various dates in March

Glyn News – April 2026 publication

Household flyers were delivered to more than 120 homes within the Wards.

Public notices in bus shelters.

SUBMISSIONS

The Event was facilitated and contemporaneously written down to allow attendees to see the emerging ideas.

All attendees made oral submissions, and a series of ideas were generated.

In addition, there were 2 written submissions.

At the end of the Event, preferences were rated leading to proposals for an outline application.

OUTCOMES

OPTION 1:  REPLACE VILLAGE HALL FLOORING

The majority vote supported the Village Hall Management Committee’s (VHMC) proposal to replace the hall flooring.

IF OPTION 1 DOES NOT MEET THE GRANT CRITERIA, THEN:

OPTION 2:

(i) REFURBISH TOILETS WITHIN THE HALL AND OPEN FOR PUBLIC USE:

(ii) INSTALL A COMPOSTABLE TOILET AT ST GARMON’S CHURCH.

(iii) INSTALL OUTDOOR PLAY EQUIPMENT AT THE VILLAGE HALL.

ACTIONS

- The Clerk to C.U.C.C will liaise with the Chair of V.H.M.C and St Garmon’s P.C.C

- C.U.C.C will approve the proposals for the Pride in Place Grant at the April meeting.

- An application will be prepared by C.U.C.C together with partners and submitted to Wrexham County Borough Council (W.C.B.C) by the 30/04/2026

OPTION 1

- The V.H.M.C will lead in gaining quotations for option 1 within the timescales laid down by W.C.B.C. An application with at least partial quotations must be delivered by the 30/04/2026. Any outstanding quotations will be delivered in a timely manner. Work needs to be completed by the 12/03/2027

- The V.H.M.C to inform the Clerk to CUCC if they cannot meet any of the criteria for a Pride in Place Grant before the Council meeting in April 2026.

OPTION 2

- REFURBISH TOILETS WITHIN THE HALL AND OPEN FOR PUBLIC USE.

- V.H.M.C & Insurers to confirm agreement to this proposal.

- V.H.M.C to lead in gaining quotations within the timescales laid down by W.C.B.C

- INSTALL A COMPOSTABLE TOILET AT ST GARMON’S CHURCH.

- St Garmon’s P.C.C to obtain a single quote within timescales laid down by W.C.B.C

- St Garmon’s P.C.C to consult with the Diocesan Office as to an Ecclesiastical Faculty.

- INSTALL PLAY EQUIPMENT AT THE VILLAGE HALL.

- V.H.M.C to confirm its willingness to offer a long-term commitment to insurance, maintenance and safety. V.H.M.C to obtain a single quotation if less than £10,000.

WORDING FOR C.U.C.C WEB-SITE AND COMMUNITY FACEBOOK

Following wide-ranging advertising for the event – 17 residents and 5 Councillors attended the meeting. Many ideas for spending the £44,000 Pride in Place Grant were put forward and at the end of the event, the audience indicated its preference for the following proposals.

Option 1: To replace the Hall flooring. If this does not meet the criteria for the Grant, then to proceed to Option 2. To refurbish the Hall toilets and to open them for public use. Secondly, to purchase a compostable toilet for St Garmon’s Church and visitors to the Cemetery. Thirdly to install play equipment in the grounds of the Village Hall.

Ceiriog Uchaf Community Council is very appreciative of people attending and for all the work that happened in the background to make the meeting possible.

C.U.C.C MUST BE NOTIFIED BY ITS PARTNERS ON THE FEASIBILITY OF ALL OPTIONS FOR ITS APRIL MEETING (NOW 15/04/2026)